DIFFDECK

AI-powered document comparison · Build plan

Prepared for: Clifton Flack, SLA Pharma Group

Date: 15 May 2026

Stack: Next.js 14 · Vercel · Railway · Supabase · Anthropic API

Target: commercial v1 in 11–13 weeks

# 1. Executive summary

DiffDeck is a commercial single-user web app that lets users upload two documents (.docx or .pdf), runs an AI-assisted comparison, and produces an export bundle containing both documents plus a professional audit report PDF.

The product's defining feature is an AI-decided view mode: depending on similarity score, the user sees a classic side-by-side diff, a semantically-aligned section view, or a summary-first thematic comparison. This avoids the failure mode of showing meaningless line-by-line diffs when documents are fundamentally different.

Five build phases over 11–13 weeks deliver a paying-customer-ready product. The biggest technical risk is DOCX parsing fidelity; the biggest commercial risk is per-comparison token cost. Both are addressed in the plan below.

# 2. Scope

### In scope for v1

- Document formats: .docx and .pdf only. Both formats parsed to a common internal representation.

- Single-user comparison: one user, one comparison session, no real-time collaboration.

- Three view modes with AI-driven auto-selection plus manual override.

- Highlighting, threaded comments, in-place text edits to either document.

- Export as ZIP: original A, original B, edited A, edited B, audit report PDF.

- Tiered subscription billing via Stripe, with usage caps per tier.

### Explicitly out of scope for v1

- Multi-user / real-time collaboration.

- Cryptographic signing or Part 11 e-signatures (the audit report is professional-grade, not legally certified).

- Excel, PowerPoint, image, or HTML inputs.

- SSO / enterprise auth.

- Public API (paid tier teaser only, not built).

- OCR of scanned PDFs — text-layer PDFs only.

# 3. Architecture

### High-level

Three deployed components, all from a single GitHub repo:

- Frontend & light API on Vercel: Next.js 14 App Router with API routes for auth, uploads, reads, and AI streaming.

- Heavy worker on Railway: Node.js service that handles DOCX/PDF parsing, full diff computation, and PDF report generation. Triggered via webhook from the Vercel API. Vercel's 60-second function timeout will not survive a 50-page DOCX parse — this is why the worker exists.

- Supabase: Postgres database, file storage (originals + bundles), and auth.

### Stack summary

| Layer | Choice | Reason |
| --- | --- | --- |
| Framework | Next.js 14 (App Router) | Matches your existing tooling preferences |
| UI | Tailwind + shadcn/ui | Speed of iteration, professional default look |
| Document rendering | react-pdf, mammoth.js + custom DOCX renderer | Best-in-class for each format |
| Literal diff | diff-match-patch (Google) | Battle-tested, fast, handles word-level diffs |
| Semantic diff | Claude Sonnet 4.6 via Anthropic API | Re-examines literal-diff outputs |
| Embeddings | Voyage AI voyage-3-large | For similarity scoring; cheaper than calling Claude |
| Database | Postgres (Supabase) | Standard relational store |
| Auth | Supabase Auth | Bundled, fewer moving parts than Clerk |
| Billing | Stripe | Standard for SaaS |
| File storage | Supabase Storage | Bundled, S3-compatible |
| Worker host | Railway | Easy long-running Node services, predictable pricing |
| PDF report gen | Puppeteer + HTML/CSS templates | Easiest to design and iterate |

### Data model

Eight core tables. Every user action writes an audit_events row — that table is the source of truth for the report's actions log.

users(id, email, stripe_customer_id, tier, created_at)

comparisons(id, user_id, doc_a_path, doc_a_hash, doc_b_path, doc_b_hash,
  similarity_score, view_mode, status, created_at)

differences(id, comparison_id, location_a, location_b, type,
  classification, ai_summary, flagged, severity)

comments(id, comparison_id, difference_id, doc_side, location,
  text, author_id, created_at)

edits(id, comparison_id, doc_side, before_text, after_text,
  location, created_at)

audit_events(id, comparison_id, event_type, payload_jsonb, created_at)

exports(id, comparison_id, bundle_path, bundle_hash, created_at)

usage_metrics(id, user_id, period_start, comparisons_count,
  pages_processed, tokens_consumed)

# 4. AI layer design

### Four jobs

- 1. Similarity scoring. Cosine similarity over Voyage AI embeddings of both documents, with structural overlap weighting. Single number 0–100 that drives view-mode selection.

- 2. Semantic diff overlay. Literal diff runs first (diff-match-patch). For each non-trivial diff chunk, Claude re-examines: "is this a meaning change or a wording change?" Cuts AI tokens by ~80% vs. sending whole documents.

- 3. Change classification. Every diff tagged: cosmetic / minor / substantive / structural. Plus a flagged boolean for high-risk patterns (numbers, dates, negations, named entities).

- 4. Plain-English summaries. One-liner per difference; one paragraph executive summary per comparison.

### View-mode thresholds

| Similarity | Mode | When to use |
| --- | --- | --- |
| >75% | Side-by-side | Document versions, draft revisions, redlines |
| 40–75% | Aligned sections | Restructured docs, template-based docs with different content |
| <40% | Summary-first | Genuinely different documents, format mismatches, wrong file uploaded |

The user always sees a recommendation, never a forced mode. The mode switcher in the top chrome is always available.

### Token cost estimate

For a typical 20-page document pair, expected token consumption:

- Embeddings (Voyage-3-large): ~$0.04

- Classification + summaries (Sonnet 4.6, ~50 diffs): ~$0.15–$0.40 depending on diff density

- Executive summary + thematic comparison (when used): ~$0.05

- Total per comparison: $0.25 – $0.50 typical, up to $2.50 for a heavy 100-page diff

This drives the tier model: free users get 3 short comparisons/month; Pro pays for higher caps with predictable margins.

# 5. Build phases

### Phase 1 — Core engine (3–4 weeks)

Goal: prove the hardest technical assumption (DOCX parsing fidelity) before building anything else.

- Next.js project scaffold, Supabase setup, Stripe webhook stubs.

- Upload endpoint with file validation, hashing (SHA-256), Supabase Storage write.

- DOCX parser using mammoth.js, falling back to LibreOffice → PDF conversion on failures. PDF parser using pdf-parse + pdf.js for layout.

- Common internal representation: JSON tree of sections, paragraphs, runs, with offset/page metadata.

- Literal diff using diff-match-patch on the internal representation.

- Basic side-by-side view (no AI yet) to validate the parsing round-trip.

Exit criteria: 20 real-world DOCX/PDF files round-trip with ≥95% text fidelity. If this slips, every later phase slips. Do not skip the exit criterion.

### Phase 2 — AI layer (2 weeks)

Goal: turn raw diffs into intelligent classifications and summaries.

- Anthropic API integration with streaming support.

- Voyage AI embeddings, cosine similarity, view-mode selector.

- Per-diff classification prompt; batch up to 20 diffs per call for efficiency.

- Flagging heuristics (numbers/dates/negations) running locally before AI.

- Executive summary generation.

- Token accounting wired through to usage_metrics.

Exit criteria: classification agrees with human reviewer on ≥85% of a 100-diff test set.

### Phase 3 — Workspace (2–3 weeks)

Goal: the user can actually do something useful with the comparison.

- All three view modes built and switchable (mockups attached).

- Difference register (left rail) with filter chips.

- Highlighting tool: select text in either pane, add comment.

- In-place edits: contenteditable wrapper with edit log.

- Comment threads with resolve/unresolve.

- All actions write to audit_events.

Exit criteria: a user can complete a full review (open → annotate → edit → save) without bugs blocking flow.

### Phase 4 — Export & audit (2 weeks)

Goal: the user gets a professional deliverable.

- Audit report PDF template (Puppeteer + HTML/CSS): cover, executive summary, similarity metrics, full difference register, user actions log, methodology appendix.

- Edited document export: apply edits back to the source format. For DOCX, write tracked changes via direct XML manipulation. For PDF, generate an annotated copy.

- ZIP bundling with all five files plus a manifest.json listing hashes.

- Hash verification page (open the report, see hashes match).

Exit criteria: an external reviewer can open the bundle and verify every claim in the audit report against the source files.

### Phase 5 — Commercial wrapper (2 weeks)

Goal: take payments.

- Supabase Auth: email/password + Google OAuth.

- Stripe subscription tiers, customer portal, usage gating.

- Marketing landing page (separate Next.js app or same repo).

- Basic admin dashboard (your eyes only): users, comparisons, token spend per user, MRR.

- Email transactional flows: signup confirm, comparison ready, monthly summary.

- Legal: terms, privacy, GDPR basics, cookie banner.

Exit criteria: you can take a payment from a stranger and they can complete a comparison without you touching anything.

# 6. Key risks & mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| DOCX parsing fidelity gaps (tables, footnotes, tracked changes, embedded images) | High | Phase 1 exit gate is parsing fidelity. LibreOffice fallback path is built before AI work starts. |
| Token costs exceed pricing assumptions | Medium | Per-user usage_metrics from day one. Hard caps on free tier. Pre-flight estimate shown to user before processing. |
| AI view-mode selection confuses users | Medium | Manual override always visible. Show similarity score and reasoning. A/B test default-on vs. user-confirm. |
| "Certified" branding triggers regulatory pushback | Low–Medium | Avoid "certified" in marketing. Use "audit-ready" or "professional audit report". Be explicit in T&Cs that the report is not a legal attestation. |
| Vercel function timeout on heavy parsing | High | Worker on Railway built in Phase 1, not retrofitted. |
| Mammoth.js renders tracked changes inconsistently | Medium | Strip tracked changes on import; surface to user as "original document contains tracked changes — please accept or reject before comparing." |
| Vendor lock-in to Anthropic API | Low | Abstract LLM calls behind a single interface. Embeddings provider already separate. |

# 7. Commercial model

### Tier structure

| Tier | Price | Comparisons | Page limit | Features |
| --- | --- | --- | --- | --- |
| Free | £0 | 3 / month | ≤10 pages | Basic export (no audit report) |
| Pro | £29 / month | 50 / month | ≤50 pages | Full bundle export, all view modes |
| Team | £99 / month | Unlimited | ≤200 pages | Priority processing, planned API access, multi-seat next year |

### Unit economics — Pro tier

- Stripe net revenue: ~£27.50 / month after fees

- Heavy user (50 comparisons, avg $0.35 each): ~$17.50 AI cost / £14 at current FX

- Infra fixed cost share: ~£3 / paying user / month

- Gross margin per heavy Pro user: ~£10.50 / month — slim but positive

This is why hard caps matter. A runaway user on Pro can erase margin. Cap enforcement runs at the API layer, not the UI.

# 8. Open questions for you

- Product name. "DiffDeck" is a placeholder. Domain availability check needed.

- Brand. Should this carry SLA Pharma visual identity (teal #006F71 / orange #E87722, matching Forge and slapharma.com), or stand alone as a distinct commercial brand?

- Hosting region. UK / EU only for GDPR ease, or global from day one? Supabase region is chosen at project creation.

- Free tier export. Currently planned to exclude the audit report PDF — strong upsell hook, but reduces virality. Discuss.

- Launch channel. Product Hunt / cold outbound to QA/RA teams in pharma / paid search? Different tiers and messaging follow.

# 9. Next steps

- Confirm scope and the five open questions.

- Spin up the Next.js + Supabase + Railway scaffold (1 day with Claude Code).

- Begin Phase 1 with the parsing fidelity gate as the first acceptance test.

- Parallel track: register a domain, set up Stripe account, draft landing copy.

The mockups accompanying this plan show the three view modes in working detail. They are a starting point for design iteration, not the final UI.